## Slide 1: Weekly Update 05/29/2015
By Gabriella Suarez

## Slide 2: Goals
Normal/Abnormal: Meet with Dave to discuss Normal/Abnormal identification and replicate the experiment 0014 on Owlsnest.
Interpolation: Finish writing the parameter file, finish writing the code for the parsing file, test our design for interp.
GIT: Try to add the parameter file and any code that I write to a repository on my machine.

## Slide 3: Accomplishments
Normal/Abnormal: Following the instructions given to us by Meysam I replicated the experiment 14 on Owlsnest. I met with Dave on Wednesday and he explained to me in more detail what constitutes an abnormal EEG. I also completed Dave’s assignment concerning the sorting through edf files.
Interpolation: I finished creating a version of the parameter file. I have completed the developing the parsing code.
GIT: I have set up a repository and I have added the src files for dsp code on my own machine. I am now able to check files in and out. I am able to track the changes I have made to any of the code I write for the parsing of the interpolation parameter file.
General: The issues that I was having the isip environment were fixed

## Slide 4: Goals
Normal/Abnormal: Meet with the team and try to come up with a plan for how we are going to implement this decision process.
Interpolation: Test the parsing code I wrote and possibly test the our design for interp.
GIT: Continue to use it as a way to track the changes I make the dsp code.