## Slide 1: Weekly Update
By Gabriella Suarez
06/29/2015

## Slide 2: Goals
Normal/Abnormal: I needed to look over Amir’s MatLab code.
Interpolation: Fabricio and I needed to finish integrating out code together and get rid of memory leaks.
GIT: I needed to look at difference resources that we could use to start managing our code.

## Slide 3: Accomplishments
Normal/Abnormal: I began to look over Amir’s code and started to understand how the code works.
Interpolation: Fabricio and I integrated our code together and met with Dr. Picone for a code review. I have implemented some of the desired changes to parse_montage and parse_interp_channels.
I researched some tools other than GitHub that could be useful to manage our code.

## Slide 4: Future Plans
Normal/Abnormal: I need to talk to Silvia and Dave about the next steps.
Interpolation: I need to edit parse_operands and make sure that load_montage parses everything.
GIT: I need to make a final decision on which tool would be most useful for our group and discuss my results with Dr. Picone.