## Slide 1: Weekly Report
By: Devin Trejo
Week of July 20, 2015-> July 27, 2015

## Slide 2: Previous Goals
ISIP Website - Work through any production deployment issues once the sever is public visible online. - Look into what SSL certificate is best. Also try to meet Michael Kalai to talk about using temple.engeering.edu as a forwarding path for https encryption. - Work with Dr. Picone to have the domains properly resolve to our new web server's static IP: 129.32.60.54
NEDC - Rerun all the checks on 2014, including check_mrms across the entire database, to make sure we didn't miss anything. - Digitize and store the new CDs - Move forward on 2015

## Slide 3: Previous Goals (cont.)
Cluster - If purchase order goes through then maintain contact with superbiiz so they do properly setup our server. (Correct OS installed, proper RAID configured, ect). - Coordinate with Max Linn to ensure the PO is quickly processed.
Gitlab - Setup email to work with external email service. - Migrate projects into gitlab and setup proper a permission schema. - Configure OAuth so that there are multiple ways to log into the gitlab server

## Slide 4: Previous Goals (cont.)
Budgeting - Meeting with Walt to look at COGNOS budget questions. - Go through the compensation sheets and create a list of any payment discrepancies. - Meet with Dr. Obied to discuss the new account? Poster - Finalize my poster - Present my poster

## Slide 5: Accomplishments
ISIP Website - The ISIP website is now being hosted locally on Temple's Network. Domains piconepress.com isip.piconepress.com ieeespmb.org and nedcdata.org are hosted. - I troubleshooted misc issues that arose when the server went online.
Gitlab - Gitlab is accessible at the site: gitlab.nedcdata.org - Lack of encryption is causing gmail servers to deny our web server access to pushing out email. - I configure OAuth so that users can sign in with a gmail account. I haven't tested it yet for lack of encryption.

## Slide 6: Accomplishments (cont.)
Budgeting - Met with Walt and fixed permission problems to a fund. - I made a list of payment discrepancies. Poster - I finalized and present my poster. Cluster - Aided Max Linn in pursuing a PO. We were successful in obtaining a PO for our cluster. Vendor should can start building next week.

## Slide 7: New Goals
ISIP Server - I saw Jemin on the street and he noted we need to make a meeting so he can configure our webserver to receive updates from the RHEL satellite server - Fix permission problems when uploads files from filezilla - Install RCS on the server - Start up plans to obtain a SSL certificate for the server whether it be through Temple or not.
Gitlab - Waiting for SSL certificate.

## Slide 8: New Goals (cont.)
Budgeting - Meet with Dr. Obied to discuss the new account? NEDC - Rerun all the checks on 2014, including check_mrms across the entire database, to make sure we didn't miss anything. - Digitize and store the new CDs - Move forward on 2015 Cluster - Aid the vendor in preparing/building our cluster purchase.

## Slide 9: Risks/Obstacles
- I am moving to a new apartment so will not be able to work Thursday or Friday