## Slide 1: Weekly Report
By: Devin Trejo
Week of July 27, 2015-> Aug 2, 2015

## Slide 2: Previous Goals
ISIP Website - I saw Jemin on the street and he noted we need to make a meeting so he can configure our webserver to receive updates from the RHEL satellite server - Fix permission problems when uploads files from filezilla - Install RCS on the server - Start up plans to obtain a SSL certificate for the server whether it be through Temple or not. It will allow us to move forward with Gitlab.
NEDC - Rerun all the checks on 2014, including check_mrms across the entire database, to make sure we didn't miss anything. - Digitize and store the new CDs - Move forward on 2015

## Slide 3: Previous Goals (cont.)
Cluster - Aid the vendor in preparing/building our cluster purchase.
Gitlab - Waiting for SSL certificate.
Budgeting - Meet with Dr. Obied to discuss the new account?

## Slide 4: Accomplishments
ISIP Website - Installed RCS - Fixed permission problems from sftp(although Picone this past weekend told me the problem is still persisting) - I emailed Mike to start discussion on obtaining SSL certificate - Looked into chroot so that users only have access to their home directories. - non-www should resolve to www. (Exception is ieeespmb.org)
Gitlab - Resolved email server sending problems. Google was denying our server access since it looked suspicious. - Trained Gabriella on Gitlab Admin tools - Started discussion on proper code flow procedures

## Slide 5: Accomplishments (cont.)
NEDC - Went to the hospital to try on resolve the missing iMac. Started to submit a police report but retracted since I last saw the mac on July 9th. - Followed up with David R. about our new mac. He was in the process of setting it up last I saw him on Wednesday. - Talked to information security to discuss the potential sensitive information that was being stored on the stolen PC. I told him our entire project was stored on external drives. Cluster - Created a list of hardware/software setup configurations for the vendor to reference when putting together our cluster/webserver.

## Slide 6: New Goals
ISIP Server - Look into sftp permission problems. - Follow up with SSL certificate purchase options.
Gitlab - Meet as a group and go over code flow options. - Train users the process of using Gitlab.
NEDC ...
Cluster - Aid the vendor in preparing/building our cluster purchase.

## Slide 7: Risks/Obstacles
- Still in the process of moving in to my new apartment. - I will not be in the office Monday morning as I'm waiting for a delivery that requires a signature.